## Slide 1: WELCOME
Intelligent Course Scheduler

## Slide 2: Project Introduction
A web apps that offers interactive degree planning and personalised course discovery to make picking courses simple and enjoyable for students.
Intelligent Course Scheduler

## Slide 3: Project Introduction
A web apps that offers interactive degree planning and personalised course discovery to make picking courses simple and enjoyable for students.
Intelligent Course Scheduler

## Slide 4: Project Introduction
A web apps that offers interactive degree planning and personalised course discovery to make picking courses simple and enjoyable for students.
Intelligent Course Scheduler

## Slide 5: Project Introduction
This project will enhance the former Intelligent Course Scheduler in the Customisation Interface area (for ANU Staff to maintain the data)
CRUD for courses, degrees, MMS, etc
Duplicate feature
Access Control so specific staff can only maintain specific data
Intelligent Course Scheduler

## Slide 6: Team Members We are a newly formed project team
Intelligent Course Scheduler

## Slide 7: Main Stakeholders
Our Key Stakeholders
Intelligent Course Scheduler
ANU Student Service Staff as the user for the system management.
ANU Students as the user of the system.
Joseph and Safeer as the client.

## Slide 8: Client’ Expectations
Intelligent Course Scheduler
Regular and timely communication.
Strong team motivation, teamwork and self-direction.
Critical thinking about project design and direction.
Delivery of a fully-featured and robust product.
Responsibility for maintenance of the live product.

## Slide 9: Client's Vision
Improving the recommendation algorithms
Dynamically auto-generated degree plans for students
More useful information about courses (like reviews)
Providing enrolment metrics to ANU staff
Streamline administration tasks like graduation and timetabling
Improved plan saving and sharing system
Intelligent Course Scheduler

## Slide 10: Project Impact
Students will be able to experience a better user interface which will make their course selection clear and efficient.
For some specific majors, some bugs occur when students select course and this website can not be used normally on the mobile services.
We believe that this project will encourage students to explore more about courses and enable students to consider a greater number of options when enrolling.
Intelligent Course Scheduler

## Slide 11: Management Scrum
Intelligent Course Scheduler
Retrieved from: https://www.verbindungszentrum.com/scrum-en/

## Slide 12: Management Planning poker
Intelligent Course Scheduler
Retrieved from: https://www.amazon.co.jp/Agile-Stationery-Estimation-Poker-Cards-–-Fibonacciシリーズ-–-6セット/dp/B01MDTJDST

## Slide 13: Management
Intelligent Course Scheduler
Brun down chart

## Slide 14: Management Trello & Slack
Intelligent Course Scheduler
Retrieved from: https://worldvectorlogo.com/zh/logo/trello
Retrieved from: https://worldvectorlogo.com/zh/logo/slack-new-logo

## Slide 15: Project Schedule Kick-Off: Weeks 1 - 2. Sprint 1: Weeks 3 - 5.
Kick-Off: Team member recruitment, onboarding, project definition and setup.
Sprint 1: Project Audit 1, read and update feature for customisation interface.
Intelligent Course Scheduler

## Slide 16: Project Schedule Sprint 2: Weeks 6 - 7. Sprint 3: Weeks 8 - 10.
Sprint 2: Project Audit 2, create and delete feature for customisation interface, access control.
Sprint 3: Project Audit 3, duplicate feature and project poster.
Intelligent Course Scheduler

## Slide 17
Project Gantt
Intelligent Course Scheduler

## Slide 18: Milestones
Intelligent Course Scheduler
Customisation Interface | CRUD | Create, read, update, and delete (CRUD) are the four basic functions for the customisation interface.
 | Duplicate feature | Duplicate function is advanced function for the customisation interface.
 | Access control | Access control allow specific user maintain specific data only.
Customisation Interface will allow ANU staffs to login into the website and modify the data (Major, Minor, Specialisation). This feature includes the graphical user interface and database operations

## Slide 19: Technical and Other Constraints
Database Update
New team on
continuing project
Access Control
Intelligent Course Scheduler

## Slide 20: Resources, Risks and potential Costs
Intelligent Course Scheduler
There are always uncontrollable factors in our work.
We should guarantee the highest quality of our product in the shortest time.
Relationship between teammates is also a kind of risks.
Studying new things would take us some time.
Budget for the
Cloud Server:

## Slide 21: IP Concerns
There will be no non-disclosure agreement required.
Any materials, tools, methods/techniques and software provided by Clients advised and agreed to be Clients’ Copyright, will remain the intellectual property of Clients.
New codes developed by project members will be owned by project team.
Intelligent Course Scheduler

## Slide 22: THANK YOU
References
Galitz, W. O., & Safari Books Online. (2007). The essential guide to user interface design: An introduction to GUI design principles and techniques (3rd ed.). Indianapolis, IN: Wiley Pub.
SFIA Foundation (2017). Levels of responsibility. Retrieved from https://www.sfia-online.org/en/framework/sfia-7/busskills
Intelligent Course Scheduler