## Slide 1: WELCOME
Intelligent Course Scheduler

## Slide 2: Team Members We are a newly formed project team
Intelligent Course Scheduler

## Slide 3: Project Introduction
This project will upgrade the former intelligent Course Scheduler project in many fields including improving Graphical User Interface (GUI), offering access control for ANU staff and former bugs fixing.
The Intelligent Course Scheduler, currently known as ANU ICS, offers interactive degree planning and personalised course discovery to make picking courses simple and enjoyable for students.
It uses machine learning to recommend courses to students, and provides university administrators with a structured data model of the entire system of courses, majors, and degree requirements.
Intelligent Course Scheduler

## Slide 4: Main Stakeholders
Our Key Stakeholders and their Expectations:
Intelligent Course Scheduler

## Slide 5: Milestones (five main work objectives) 1. Graphical User Interface 2. CRUD 3. Access Control 4. Copy and paste functions 5. Bug fixing
1 | The graphical user interface is a form of user interface. Good GUI can bring a better user experience. Our job is to improve the existing user interface and add some features.
2 | Create, read, update, and delete (CRUD) are the four basic functions for this website. The website will read the data from the database and provide the information the user needs. These functions are the basis of access control system.
3 | Access control allow ANU staffs to login into the website and change course information. Website administrators can also modify the database by using this system.
4 | Copy and paste functions are advanced functions for the website. Students can copy existing timetable from other students or template. These function can help students complete their study plan faster.
5 | There are some bugs in the website. For example, in some situations, the website will generate incomplete timetable. Our job is to fix these bugs.
Intelligent Course Scheduler

## Slide 6: Project Schedule Kick-Off: Weeks 1 - 2. Sprint 1: Weeks 3 - 5. Sprint 2: Weeks 6 - 7. Sprint 3: Weeks 8 - 10.
Kick-Off: Weeks 1 - 2. Team member recruitment, onboarding, project definition and setup.
Sprint 1: Weeks 3 - 5. Project Audit 1, read and update feature for graphical user interface.
Sprint 2: Weeks 6 - 7. Project Audit 2, create and delete feature for graphical user interface, access control.
Sprint 3: Weeks 8 - 10. Project Audit 3, copy and paste feature, project poster.
Intelligent Course Scheduler

## Slide 7
Project Gantt
Intelligent Course Scheduler

## Slide 8: Client's Vision
Improving the recommendation algorithms
Dynamically auto-generated degree plans for students
More useful information about courses (like reviews)
Intelligent Course Scheduler

## Slide 9: Team Communication
Intelligent Course Scheduler
https://millioncourse.slack.com

## Slide 10: Task management Trello board "Million Course Project"
Intelligent Course Scheduler
https://trello.com/b/NZ6f3hWP/million-course-project

## Slide 11: Contribution management Google Excel
Intelligent Course Scheduler
https://docs.google.com/spreadsheets/d/1VDyPTPGakaePHO59xfDXeRE0bjdDeTqzyIgMXlnG3V4/edit?usp=sharing

## Slide 12: Project Impact
Students will be able to experience a better user interface which will make their course selection clear and efficient.
For some specific majors, some bugs occur when students select course and this website can not be used normally on the mobile services.
We believe that this project will encourage students to explore more about courses and enable students to consider a greater number of options when enrolling.
Intelligent Course Scheduler

## Slide 13: Technical and Other Constraints
Database Update
Safety
Access Control
Intelligent Course Scheduler

## Slide 14: Resources, Risks and potential Costs
Intelligent Course Scheduler
Firstly, there are always some uncontrollable factors in our work.
Secondly, we should guarantee the highest quality of our product in the shortest time. Some mistakes would reduce quality.
Thirdly, relationship between teammates is also a kind of risks.
Budget for the
Could Server:

## Slide 15: NDA and IP Concerns
There will be no non-disclosure agreement required.
Any materials, tools, methods/techniques and software provided by Clients advised and agreed to be Clients’ Copyright, will remain the intellectual property of Clients. New codes developed by project members will be owned by project team.
Intelligent Course Scheduler

## Slide 16: THANK YOU
References
Galitz, W. O., & Safari Books Online. (2007). The essential guide to user interface design: An introduction to GUI design principles and techniques (3rd ed.). Indianapolis, IN: Wiley Pub.
Project Repository-github repo-"million-coursework”
https://github.com/million-coursework
Intelligent Course Scheduler